Introduction

This addendum outlines the additional features requested by the client after the initial agreement for the TransMatch project. These enhancements are chargeable separately and are not included in the original project scope.

Additional Features and Charges

| No. | Feature Description | Estimated Man-Days | Remarks |
| --- | --- | --- | --- |
| 1 | Implementation of Blacklist Management Module | 2 man-days | Including UI to manage blacklisted customers, with add/edit/delete functionality and additional feature of Import from Excel file to improve the convenience of process. |
| 2 | Implementation of Suspension Management Module | 2 man-days | Including UI to manage suspended customers, with add/edit/delete functionality and additional feature of Import from Excel file to improve the convenience of process. |
| 3 | Calculated Tagging for Blacklisted and Suspension Labels | 3 man-days | Automatically tag blacklisted and suspension records and system validation process during enquiry and reporting. |
| 4 | Report Restructure and Flexible Record Selection | 10 man-days | Enhancement to allow flexible selection and filtering of records for customized report generation. |
| 5 | Report Extraction Restructure | 2 man-days | Optimization and restructuring of the report extraction process for better performance. |
| 6 | Additional Bank PDF Extraction Templates | 7 man-days | Adding support for new bank statement formats for PDF parsing and extraction. |

## Project Charges & Discount

### Charges

- Total Estimated Man-Days: 26 man-days

- Daily Rate: RM 100 per day

- Total Charge: RM 2,600.00 (before discount)

### Special Discount 1

As a valued returning customer, this addendum is entitled to a 10% special discount on the total charges.

- Discounted Total: RM 2,340.00

### Special Discount 2

Due to the project delay, this addendum is eligible for an additional 10% special discount on the total charges.

- Discounted Total: RM 2,106.00

Final Charges for this addendum: RM 2,106.00.

## Project Timeline Adjustment

- Original Deadline: 15-Apr-2025

- Revised Deadline: 31-May-2025

## Acknowledgment

By signing below, I ______________________, hereby confirm that I have reviewed, understood, and agreed to all the terms and conditions stated in this addendum. I acknowledge that the details, including the addendum items, charges, special discount, and the new project timeline, are accurate and acceptable.

| Software Solution Provider Signature: | Client Signature: |
| --- | --- |
| _____________________________ | _____________________________ |
| CHIAN WEILON (ALAN) | WONG EUWIN |
| NRIC: 930720-14-6827 | NRIC: |
| Date: | Date: |