| Module | Description | Timeframe (weeks) | AMOUNT (MYR) |
| --- | --- | --- | --- |
| Business Requirement Refinement | Analyze client requirements, define software goals, and plan development | 1 | MYR 350.00 |
| Pre-Deployment Screen Demonstration | Provide an interactive demo to review the UI/UX and functionalities before final deployment | 1.5 | MYR 525.00 |
| Data Import and Parsing | Supports importing customer lists and bank statements (.pdf, .xlsx, csv) | 2 | MYR 700.00 |
| Customer Info Mapping | Map and Display detailed customer information and transaction records | 3 | MYR 1,050.00 |
| UI Design and Software Frame Development | Offline-ready interface design & Database storage design | 4 | MYR 1,400.00 |
| Search Functionality | Quickly search by keywords or customer names | 1 | MYR 350.00 |
| System Integration and Testing | Integrate modules and perform functionality testing | 1 | MYR 350.00 |
| Report Module | Export matched data between customer records and bank statements into an Excel file | 2 | MYR 700.00 |
|  | TOTAL | 15.5 | MYR 5,425.00 |

(Optional Service Package)

| Module | Description | Timeframe (weeks) | AMOUNT (MYR) |
| --- | --- | --- | --- |
| Photo Upload Module | Supports photo file upload (JPG, PNG) | 1 | MYR 350.00 |
| OCR Function Implementation | Extract text from images using OCR | 1 | MYR 350.00 |
| OCR Data Enrichment | Allow customers to edit and correct OCR data via the frontend | 1 | MYR 350.00 |
| Security and Encryption | Strengthen local data storage security and permissions | 1 | MYR 350.00 |
| Local Backup and Recovery | Provide offline data backup and recovery options | 1.5 | MYR 525.00 |
| User Matrix Control | Implement role-based access control for managing user permissions | 1 | MYR 350.00 |
| Business Insight Visualization | Generate graphical representations or rankings based on customer statistics for better business analysis | 2 | MYR 700.00 |
|  | TOTAL | 8.5 | MYR 2,975.00 |

#### Project Start and End Date

- Start Date: 01-Jan-2025

- Handover Date: 15-April-2025

#### Payment Terms

- Labor Fee:

  - The development labor cost is RM 50 per day.

- Deposit:

  - A deposit of RM 200 is required before signing the software development contract.

  - The deposit will be refunded after the contract is signed.

- Milestone Payments:

  - 50% payment upon project commencement (project signing and requirement confirmation).

  - 30% payment upon completion of 50% of the core modules (e.g., data import, customer info mapping, UI design).

  - 20% payment upon final project delivery and customer acceptance.

- Third-Party Service Fees:

  - Any third-party features or services (e.g., subscription-based APIs, hosting services) required during the development or operation of the software will be borne by the customer.

  - These fees may include monthly, yearly, or usage-based charges.

- Additional Terms:

  - Any additional modules or features requested after project commencement will be invoiced separately.

  - Payment is due within 14 days after the issuance of each invoice.

  - After the signing of the software development contract, all paid fees are non-refundable.

#### Post-Sales Support and Maintenance

Free Maintenance Period:

- The first 3 months after the delivery date include free maintenance for bug fixes only.

  - Not included: Any software upgrades, new feature additions, or module changes.

  - Customers can report issues via email or phone, and responses will be provided within 3 working days.

Paid Support Package:

- After the free maintenance period, customers can purchase a support package:

  - 10 sessions per package: RM 200.

  - Covers minor fixes and non-development adjustments (e.g., formatting issues, small UI fixes).

Software Upgrades and Feature Additions:

- For upgrades or additional features:

  - Standard labor fee: RM 50 per day.

  - Each upgrade or feature addition will be quoted separately based on the scope and development time required.